## Slide 1
WORK RECORD · LIVING TRACKER
DEG / IES — Work Record & Milestones
Week-by-week notes on the research, prototypes, and demos I've built
Calendar weeks 34–44 · Aug–Oct 2026

## Slide 2
CW – 34, 35
DEG / IES Research; UC3 Chosen and Prototyped
Read through the full DEG proposal and protocol docs. It's an open protocol (not a product), written by FIDE and IEA
Looked into India Energy Stack (IES), the government programme behind this — found it already has live pilots running: 4 DISCOMs, plus a real trade between Meerut and Delhi shown at a national summit
Went through IES's 8 listed use cases — 5 were already taken, so picked UC3 (Policy as Code / Tariff Intelligence), one of the open ones
Found UC3's schema was still marked work in progress, with known gaps around signatures, currency, and how amendments work
Built a first prototype: signed tariff data plus two separate billing calculators (one in JS, one in Python) that matched exactly across 4 test cases
Sent a real message through IES's own test network and confirmed it reached other live participants
DEG / IES Research; UC3 Chosen and Prototyped
2

## Slide 3
CW – 36
V2G Researched; Real Network Identity Built
Dug into V2G — the general mechanism exists, but no one has actually built a V2G-specific example anywhere yet
Checked the market: major suppliers already sell bidirectional EV-charging hardware, and the EU is making it mandatory from Jan 2027
Registered a real, independently verifiable identity on the live network — own domain, real keypairs, went through the official process
Ran into a few real obstacles along the way — a domain-verification restriction, a broken redirect, a signing-scheme mismatch I had to resolve by reading the actual source code — and got past all of them
Tested the identity with a signed self-test: a valid message was accepted, a tampered one was rejected
Learned that having an identity isn't the same as being a recognized network member — set up an independent trading network and started figuring out why membership wasn't showing up
V2G Researched; Real Network Identity Built
3

## Slide 4
CW – 37, 38
P2P Energy Trading Built, Tested, and Demonstrated Live
Switched focus to P2P energy trading, a third IES use case that's already proven live.
Ran a full trade end to end — 7 signed messages, a real settlement that worked out to about ₹437 — and also confirmed a policy rejection works correctly
Double-checked the trade actually landed on the separate external ledger, using different credentials than the ones that wrote it
Built an interactive tool covering all 31 protocol messages, plus two written guides, and published them live (Link: Grid Pulse)
Went back to the identity work and figured out exactly how network membership works and what the real process is to request recognition
Built a second live demo with real buyer and seller apps you can click through in real time — found and fixed several bugs along the way:
Fixed a bug in how offers are discovered, and confirmed the fix using live offers from other unrelated testers on the shared network.
Tightened up purchase validation (price can't be edited, quantity is capped).
Built a live view of the whole network with independent ledger verification.
P2P Energy Trading Built, Tested, and Demonstrated Live
4

## Slide 5
CW – 39
Added Real Negotiation, and Fixed a Data Gap
Added real counter-offers, closed a data gap, and made the dashboards more transparent.
Added real negotiation to the trading platform — either side can counter-offer, either side can decline, and delivery now has to be confirmed properly instead of just assumed
Found and closed a gap where the same listed inventory could have been sold more than once — quantity wasn't being tracked properly
Added real publish timestamps and full raw-data visibility to the dashboards, so every offer and trade genuinely shows when it happened
Added Real Negotiation, and Fixed a Data Gap
5

## Slide 6
CW – 40
Looked Into Problems in P2P Energy Trading and Documented Them
Found gaps in the trading network's rules, with real-world examples and documented them.
Reference Document: P2P gaps.pptx
Fixed and tested the 4 gaps:
Added a penalty for under-delivery.
Added a sane price range.
Added an exemption for non-firm commitments.
Added real wheeling charges between utilities.
Realized the biggest missing piece is a way to pool lots of small producer offers into one bundle for a large buyer — probably the most valuable idea to come out of this review.
Looked Into Problems in P2P Energy Trading and Documented Them
6

## Slide 7
CW – 41
UC3 Publication Envelope Proposal Documentation and Presentation
Picked UC3 (Policy as Code / Tariff Intelligence) and completed the concept proposal
Widened the signature on the tariff-publication format so it covers the whole published record instead of just part of it — closes a gap where the rest could be tampered with
Ran UC3 end to end against the live docker sandbox network
Completed group presentation on DEG (Digital Energy Grid) / IES (India Energy Stack)
UC3 Publication Envelope Proposal Documentation and Presentation
7

## Slide 8
CW – 42
Built the Aggregator, and Tested It
Built the aggregator idea, tested it and currently checking it against real national pilots.
Built a first working version of the aggregator: it pools small producer offers into one larger block for a bulk buyer, and splits the settlement back out fairly to each contributor
Redesigned it so a pooled offer has its own separate identity in the market, rather than looking like it belongs to one seller — this matches how aggregation actually works in real markets like the US and UK
Added demand-first matching — a large buyer can state what they need (quantity and max price) up front, and it gets matched against what's available
Gave the large-buyer role its own identity so it can transact directly, instead of going through someone else
Looking into real national P2P pilots that were already demonstrated in February 2026
Built the Aggregator, and Tested It
8

## Slide 9
CW – 43
Checked the Market Reality; Moved Beyond Direct P2P
Verified what is really live today, then looked for the next real opening.
Mapped the real worldwide P2P trading market and checked it against live sources — direct P2P already runs in India, with six DISCOM-accredited apps
Confirmed that contributing to the open schema repos carries no real funding or recognition, so stopped pursuing it
Built a fully sourced “Live Reality Briefing” deck that ranks the next directions honestly
Concluded the biggest open space is aggregation and demand flexibility, not more P2P
Checked the Market Reality; Moved Beyond Direct P2P
9

## Slide 10
CW – 44 (ongoing)
Mapped India's Aggregation Gap; Demo Back Live
Mapped where demand-flexibility aggregation really stands across India, and brought the aggregator demo back online.
Researched demand flexibility across India — only three states have real rules (Maharashtra, Rajasthan, Karnataka), Gujarat is still drafting, and no aggregator is registered anywhere yet
The largest pilot found is about 38 MW against a 200 MW target, and no open market exists yet
Found one concrete entry point: a “Special Invitee” seat on Maharashtra's demand-flexibility committee
Wrote a plain-language briefing document for presenting this
Brought the aggregator demo back live with public links
Mapped India's Aggregation Gap; Demo Back Live
10