## Slide 1
WORK RECORD · LIVING TRACKER
DEG / IES — Work Record & Milestones
A running, week-by-week record of research, prototypes, and demonstrations
Updated as work happens — see “How This Record Works”

## Slide 2
FORMAT
How this record works
One slide = one week, or one notable milestone — whichever comes first
New entries are added, in order, as work happens — not rewritten after the fact
Each slide states only what was actually done, tested, or found — no plans presented as results
A running status slide near the end shows where each thread currently stands
A closing slide holds open ideas and possible next directions — separate from confirmed work
How This Record Works
2

## Slide 3
WEEK 1 · 14–20 AUG
DEG / IES research; UC3 chosen and prototyped
First read of the founding proposal through to a first working prototype
Read the full DEG proposal and protocol docs end to end — an open protocol, not a product, authored by FIDE + IEA
Verified the real scale of the problem with public data (429% solar growth by 2035; ~$100B/yr blackout losses; 748.5M without electricity; 250M smart meters in India)
Researched India Energy Stack (IES) — the real government programme building this; found proven pilots already live (4 DISCOMs; a real Meerut→Delhi P2P trade shown at a national summit)
Reviewed IES's 8 named use cases; 5 already claimed — selected UC3 (Policy as Code / Tariff Intelligence) as the open opportunity
Found UC3's real schema marked “work in progress,” with acknowledged gaps (signature, currency, amendment process)
Built a first working prototype: signed tariff data + two independent billing engines (JS + Python), agreeing exactly across 4 real test scenarios
Found one further real gap independently, not documented anywhere (surcharge vs. tiered pricing)
Ran a real message exchange against IES's own test network successfully — confirmed it reaches other live, independent participants
DEG / IES research; UC3 chosen and prototyped
3

## Slide 4
WEEK 2 · 21–27 AUG
First team presentation; claims verified; first V2G look
Presenting the UC3 work, and a first look at a second use case
Built and presented the first team presentation introducing UC3 from scratch
Reviewed every claim before presenting — caught and corrected an inflated gap count and a conflated explanation of two signing layers
Caught and removed one incorrect settlement figure before it was shown
Reproduced the full setup successfully on a second machine ahead of presenting live
First look at Vehicle-to-Grid (V2G) — found only a named category in IES materials, no working example anywhere
Paused UC3 after concluding no clear commercial angle for it specifically — kept the working prototype as a real result
Later reconsidered; made the finished UC3 work available as a completed contribution after a final review pass
First team presentation; claims verified; first V2G look
4

## Slide 5
WEEK 3 · 28 AUG–3 SEP
V2G researched in depth; real network identity built
A credible V2G case, and a real cryptographic identity on the live network
Researched V2G in depth — the mechanism exists generally, but no one had built a real V2G-specific example anywhere
Real market research: major suppliers already sell bidirectional EV-charging hardware; EU mandates it from Jan 2027
Registered a real, independent, cryptographically verifiable identity on the live network (own domain, real keypairs, official process)
Solved real obstacles: a domain-verification restriction, a broken redirect, a signing-scheme discrepancy resolved from source code
Proved the identity works with a real signed self-test (valid message accepted, tampered message rejected)
Found identity ≠ network membership; created an independent trading network, began resolving why membership wasn't reflecting
Built and refined a second team presentation on V2G over two feedback rounds, plus a technical deep-dive verified against the real published standard
V2G researched in depth; real network identity built
5

## Slide 6
WEEK 4 · 4–8 SEP (ONGOING)
P2P energy trading built, tested, and demonstrated live
From a live backend to a full interactive demonstration
Shifted to P2P energy trading, a third real IES use case already proven live — ran a complete real trade end to end (7 signed messages, real policy-computed settlement ~₹437); also confirmed a live policy rejection
Independently confirmed the trade landed on a separate, real external ledger — checked with different credentials than the ones that wrote it
Built a full interactive tool covering all 31 real protocol messages, plus two companion written guides — published live
Returned to the identity work — confirmed exactly how network membership works and the real process to request recognition
Built a second live demo (real buyer + seller apps, click-through in real time) — found and fixed several real bugs
Tested on a corporate-managed laptop — fixed real compatibility/network issues; set up secure public access since the laptop couldn't run the backend
Fixed a real discovery-mechanism bug — confirmed via real live offers from other, unrelated testers on the shared network
Tightened purchase validation (price never editable, quantity capped); built a live network-wide view with independent ledger verification
P2P energy trading built, tested, and demonstrated live
6

## Slide 7
CURRENT STATUS
Where each thread stands today
Policy as Code (UC3)
Built & proven end to end — paused after finding no commercial angle for this specifically
Vehicle-to-Grid (V2G)
Researched & scoped into a credible proposal — no prototype built yet
P2P Energy Trading
Fully built, tested, and demonstrable live today
Network identity
Registered, verified, and functional on the live network
Current Status
7

## Slide 8
LOOKING AHEAD
Open ideas and possible next directions
Not commitments — threads worth revisiting, added to as they come up
V2G: a small reference build proving enrollment → consent → flexibility settlement actually composes end-to-end — nobody has shown this yet
Formally request network recognition for the registered identity, using the real documented process already confirmed
Extend the P2P live network view with more entity-level visibility (e.g. how a utility or regulator would monitor real settlement flows)
Revisit whether a narrower, better-scoped angle on tariff intelligence could reopen a commercial case
Looking Ahead
8